## Slide 1: ISD DEVELOPMENT 1ST HALF FY2022

## Slide 2
Chart: Project No
| 2019 | 2020 | 2021 | 2022 | 2023
Total | 81 | 68 | 84 | 69 | 57
Selected | 20 | 14 | 13 | 16 | 0
Completed | 24 | 26 | 16 | 8 | 0
Update 3.Oct 22
FY2022 PROJECTS SUMMARY
1/5

## Slide 3
No | Items | Dept | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar
1 | Tooling Control Sheet | COS/LOG |  |  |  |  |  |  |  |  |  |  |  | 
2 | FOSS- Print partcard changing | MCS |  |  |  |  |  |  |  |  |  |  |  | 
3 | DP Prevent Double ID, MAC ID | DP |  |  |  |  |  |  |  |  |  |  |  | 
4 | Debit Note, Creditnote system upgrade | All Depts |  |  |  |  |  |  |  |  |  |  |  | 
5 | Weight Check Projector for India | PJ-FA |  |  |  |  |  |  |  |  |  |  |  | 
6 | Elearning System V2 Expand | HRS |  |  |  |  |  |  |  |  |  |  |  | 
7 | Microwave OCS upgrade PLC to PC | MW-FA |  |  |  |  |  |  |  |  |  |  |  | 
8 | Projector Traceability Optical Unit | PJ-FA |  |  |  |  |  |  |  |  |  |  |  | 
9 | Total Visualize System | All Depts |  |  |  |  |  |  |  |  |  |  |  | 
10 | Worker Management System Module: Manpower, Quality, Production (MEBD) | FA/QC |  |  |  |  |  |  |  |  |  |  |  | 
11 | Auto transfer to SAP for outside plan | MCS |  |  |  |  |  |  |  |  |  |  |  | 
12 | PMD Warehouse management Upgrade | PMD |  |  |  |  |  |  |  |  |  |  |  | 
13 | Printing area FTP configuration | PMD |  |  |  |  |  |  |  |  |  |  |  | 
14 | Auto Print Partcard preparation area | FA |  |  |  |  |  |  |  |  |  |  |  | 
15 | Auto Verify customs declaration data | SCM |  |  |  |  |  |  |  |  |  |  |  | 
16 | Auto Input tracking number to SAP | MCS |  |  |  |  |  |  |  |  |  |  |  | 
FY2022 PROJECTS PROGRESS
2/5
Plan
Actual
Go-live

## Slide 4
FY2022 E-LEARNING PROJECT
3/5
Report
Online Training
Online Testing
Auto Evaluation
Video making
Speech data
Merge
PPT+ Speech
Reduce 60% time for making video
Reduce 50% trainer time

## Slide 5
FY2022 VISUALIZATION PROJECT
4/5
Target & Benefit:
For management:
Reduce collecting and processing PSI data
Automatize reports (Analyze with Graph/Simulation/Detect Abnormal/Reporting)
Support to make management decision quickly with high accuracy and arrange man-power to produce product swiftly and properly
For department:
Standardize master data for all category
Automatic generate and update on the fixed report
Able to create and customize report

## Slide 6
FY2022 REQUEST TO DEPARTMENT
5/5
E-LEARNING SYSTEM
No | Task | Dept | Deadline
1 | Introduction and sharing to others dept | Related Dept | 14 Oct, 22
2 | HR expand to another training courses | Related Dept | Q3, 22
3 | Other depts review and register courses | Related Dept | 28 Oct, 22
Please cooperate to complete task!
No | Task | Dept | Deadline
1 | PSI User list to access File server | PUR/PSCD | 14 Oct, 22
2 | Preparing data following system format | PUR/PSCD | 17 Oct, 22
3 | Register user list to access system | PUR/PCSD/PROD (BOM registered) | 18 Oct, 22
VISUALIZATION SYSTEM

## Slide 7
CELL MANAGEMENT
Attendance control
Multi control
Production
progress
Production
result
FY2022-2023 CELL MANAGEMENT PRJ

## Slide 8
UPGRADE TO ANDROID DEVICE
Operating system:
Windows CE
Windows Embedded
Can’t upgrade android OS
END OF LIFE
2023
 | MCS | OTHER
Total | 140 | 6 (SCS:2, FA:2,GA:1,PE:1)
FY2023 | 20 | 
FY2024 | 60 | 
FY2025 | 60 | 6
Develop New Software
FY2023 UPGRADE FOLLOW COMPLIANCE
Compliance

## Slide 9
No | Items | Dept | Q4 FY22 | Q1 FY23 | Q2 FY23 | Q3 FY23 | Q4 FY23 | FY24 | FY25
1 | Check Sheet Less (Management module) | ALL |  |  |  |  |  |  | 
2 | Check Sheet Less (Production module) | PROD |  |  |  |  |  |  | 
3 | Cell management (Quality, Production) | PROD |  |  |  |  |  |  | 
4 | Free location & E-map (Kitting, Supply, Inventory) | MCS |  |  |  |  |  |  | 
5 | FOSS system upgrade (Compliance) | MCS |  |  |  |  |  |  | 
6 | IoT Project (DIP,FCT,FA) | PROD |  |  |  |  |  |  | 
7 | PSNV Portal mobile | ALL |  |  |  |  |  |  | 
8 | SCM Shipment link | SCM |  |  |  |  |  |  | 
Dect Phone
E-leave, in-out, Bus, OT
Basic function
Advance & expand
SMT -> DIP -> FCT -> FA
Quality, Prod result, Inspection result
Quality system, productivity dashboard
2
3
1
3
3
4
2
x
Manpower of Project
Other Cate
Others
SCM
FY2023 NEW SYSTEM SCHEDULE
2