## Slide 1
FY2020 Action Plan（Application）
№ | 15Task | CD K$/Y | HC | STS | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Main ＰＩＣ
1 | E-tally sheet for Oversea Service Part |  |  | Comp |  |  | 1 | 1 |  |  |  |  |  |  |  |  | Dao
2 | MCS kitting situation auto reflect |  | 1 | Comp |  |  |  | 1 | 1 |  |  |  |  |  |  |  | Dao
3 | Compare Serial outer and inner PBX's |  |  | Comp |  |  | 1 | 1 | 1 |  |  |  |  |  |  |  | Minh
4 | Projector Label printing |  |  | Comp |  |  | 1 | 1 | 1 |  |  |  |  |  |  |  | Dai
5 | Projector quality improvement MEBD |  |  | Comp |  |  | 1 | 1 | 1 | 1 |  |  |  |  |  |  | Hien
6 | Auto transfer kitting data to SAP |  | 3 |  |  |  |  |  |  | 1 | 1 | 1 | 1 |  |  |  | Minh
7 | Video making for IT Training course |  |  |  |  |  |  |  |  | 1 | 1 | 1 |  |  | 1 | 1 | Dev
8 | Microwave traceability |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 |  |  | Dao
9 | PMG improvement | 13.5 |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 |  |  | Dai
10 | Free location | 8.4 |  |  |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | Minh
11 | RFID inventory | 12.6 |  |  |  |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | Dao
12 | Inventory PC automatically |  |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 | 1 | Dev
13 | Security Gate |  |  |  |  |  | 1 | 1 | 1 |  |  | 1 | 1 | 1 |  |  | Hien
14 | Compare PDM and Mounting Program |  |  | Comp |  |  |  |  | 1 | 1 |  |  |  |  |  |  | Dai

## Slide 2
FY2020 Action Plan（Application）
№ | 15Task | CD K$/Y | HC | STS | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Main ＰＩＣ
1 | One Plant for SMT |  |  | Comp | 1 | 1 | 1 | 1 |  |  |  |  |  |  |  |  | Thuy,Lam
2 | Calculate FC & Scrap list | 0.8 |  | Cancel |  |  | 1 | 1 | 1 |  |  |  |  |  |  |  | Lam
3 | G/L account posting for Vendor | 0.72 |  | Comp |  |  |  |  |  |  | 1 | 1 | 1 |  |  |  | Khuong
4 | Improve Labor Cost Forecast | 0.2 |  | Comp | 1 | 1 | 1 |  |  |  |  |  |  |  |  |  | Lam
5 | Material Analyze Forecast Closing | 0.2 |  | Comp | 1 | 1 | 1 |  |  |  |  |  |  |  |  |  | Khuong
6 | Auto GR & BF for PMG |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 |  |  | Hoa
7 | BOM for AP-PDM in SAP | 1 |  |  |  | 1 | 1 | 1 | 1 |  |  | 1 | 1 | 1 |  |  | Lam
8 | EDI Invoice (25 remains: New Vendor, some Vendor ony have 1 PO or long time order ) |  |  | Comp | 1 | 1 | 1 | 1 | 1 | 1 |  |  |  |  |  |  | Hoa
9 | Improve program Calculate NG material | 0.4 |  | Comp |  |  | 1 | 1 | 1 | 1 | 1 |  |  |  |  |  | Thuy, Lam
10 | Upload Just transfer |  |  | Comp |  |  |  | 1 | 1 | 1 | 1 | 1 |  |  |  |  | Khuong
11 | Daily plan making automation for some new CAT |  |  |  |  |  |  |  |  |  | 1 | 1 | 1 |  |  |  | Khuong
12 | Issue document to pdf file from SAP without spool request |  |  |  |  |  | 1 | 1 | 1 |  |  |  |  |  |  |  | Khuong
13 | Mass creating Packing list |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  | Hoa
14 | CREATE TENTATIVE PACKING LIST (R3) BY UPLOAD SHIPPING SCHEDULE. CSV FILE |  |  |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 |  |  | Khuong
15 | SAP ECN change valid auto calculate |  |  |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 |  | Lam
16 | Control Custom INV in SAP matching DA/ EDI INV No. |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 | Lam
17 | Input NG lot-out q’ty on system for calculating delivery to avoid Inventory, deadstock/excess stock scrap |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | Khuong
18 | OR part changing tool to avoid any mistake & lost time as manual process |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 |  |  |  |  | Lam
19 | Tool for monthly scrap. Inventory, Forcast report making |  |  |  |  |  |  |  | 1 | 1 |  |  |  |  |  |  | Khuong
20 | Master unit PCS or SET on invoice |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  | Khuong
21 | SOX |  |  |  |  |  |  |  | 1 | 1 |  |  |  |  |  |  | Hoa
22 | MCS auto Transfer by Reservation number |  |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 |  |  | Hoa
23 | Set up Payment IPC automatically (MUFG bank) |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  | Hoa
24 | New Program for archived data Download |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  | Thuy
25 | Re-print archived Movement Slip |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  | Lam